Plan of Action and Milestones (POA&M)

Vendor: CloudSync Solutions | TPRM-2025-007

Issued: March 19, 2025  |  Analyst: Lazaro Denis  |  Review Cycle: Quarterly

## POA&M Items

| POA&M ID | Finding ID | Risk ID | Required Action | Owner | Target Date | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| POA&M-001 | FIND-001 | RISK-001 | Mandate MFA for all CloudSync users with access to Meridian tenant. Enforce at SSO/SAML layer. Provide written confirmation and screenshot evidence. | CloudSync Security Team | June 30, 2025 | High |
| POA&M-002 | FIND-002 | RISK-002 | Implement formal data masking policy. Use synthetic data in all dev/test environments. Provide written policy and evidence. | CloudSync Security Team | Aug 31, 2025 | High |
| POA&M-003 | FIND-003 | RISK-003 | Expand DLP to cover API exports and cloud storage. Implement alerting for anomalous bulk data egress. Provide roadmap with committed dates. | CloudSync Security Team | Dec 31, 2025 | Medium |
| POA&M-004 | FIND-004 | RISK-005 | Negotiate contract amendment to allow annual questionnaire re-assessment and right to request supplemental evidence. | Meridian Legal / GRC | Apr 30, 2025 | Low |
| POA&M-005 | FIND-005 | RISK-006 | Obtain sub-processor list. Confirm DPAs in place. Add change-notification clause to contract. | Meridian GRC / Legal | Apr 30, 2025 | Low |

## Interim Compensating Controls

| POA&M ID | Compensating Control | Effective Date |
| --- | --- | --- |
| POA&M-001 | Enforce MFA for all Meridian users via Azure AD Conditional Access policy before SSO to CloudSync | Before Go-Live |
| POA&M-001 | Limit CloudSync access to HR staff on need-to-know basis; review access monthly during first 90 days | Before Go-Live |
| POA&M-002 | No Meridian production data to be shared with CloudSync for testing or development purposes | Before Go-Live |
| POA&M-003 | Restrict Meridian admin export permissions to minimum necessary fields and volume limits | Before Go-Live |

## Progress Review Schedule

| Review Date | POA&M Items / Notes |
| --- | --- |
| April 30, 2025 | POA&M-004, POA&M-005 (contract items) |
| July 15, 2025 | POA&M-001 (MFA — verify CloudSync enforcement evidence) |
| September 15, 2025 | POA&M-002 (data masking — verify policy and evidence) |
| January 15, 2026 | POA&M-003 (DLP — verify roadmap progress) |
| March 2026 | Full annual vendor reassessment |

## POA&M Acceptance

By proceeding with the vendor contract, CloudSync Solutions agrees to the remediation commitments documented in this POA&M. Failure to meet committed dates will trigger escalation to Meridian's CISO and may result in contract suspension.

| Role | Name / Date |
| --- | --- |
| GRC Analyst (Meridian) | Lazaro Denis — March 19, 2025 |
| CISO (Meridian) | Maria Chen — _Pending_ |
| Security Contact (CloudSync) | _CloudSync Security Team — Pending_ |